CRUISE PLAN

General Cruise Plan:  Conduct Triaxus and CTD operations within the Santa Barbara Channel.  Collect samples for particulates and dissolved constituents.  Make determinations of primary production by 14C and 32Si incorporation using on-deck incubator. Measurements of microbial activity, biomass and DNA.  3H-Leucine will be used to assess bacterial production.   Conduct deckboard incubation experiments.

Triaxus survey: This survey will be used to assess florescence and physical field of the SB Channel and will be used to target areas of water collection for experimental work and cross channel CTD transect.  The Triaxus survey will be performed twice during the cruise once at the beginning (day 1 of the cruise; 4-9-10) and on day 6 (4-15-10) of the cruise.  Cruise track and waypoints are listed below.

CTD survey:  A 24 station CTD grid will be performed (cruise track and waypoints below). Full suite of particulate and dissolved nutrients will be measured, along with bacterial and primary production measurements.  Primary production will be limited to one depth (5 m) during this survey.  CTD grid survey will be initiated following Triaxus survey on 4-10-10.  The CTD survey should take approximately 36 hours.

Transect survey:  Based on the second Triaxus survey a 5 station transect across the channel will be performed to sample across a gradient of fluorescence.  During this transect primary production will be depth resolved to the 1% light level over 5- 7 depths.  The Transect survey will be sampled once on and initiated on Day 15.  The line occupied will likely span way points 12 – 16 or 17 – 21.

Experimental Water Sampling:  Two large incubation experiments will be conducted onboard using deck incubators.  The first experiment will be initiated shortly after departure.  Water will be collected from a mid channel station (TBD) by CTD and grow out experiments will be set up and monitored for 3- 5days.  A second experiment will be initiated after the transect survey has been completed (~ 4-14-10 or 4-15-10).  Exact date of initiation will be determined on results of Experiment #1.

On day 5 (4-13-10) of the cruise we request a ship to shore transfer of Experimental water and Personnel.  One of the science crew will leave the ship to run a controlled experiment back at UCSB.  The requested transfer can be conducted by small boat near the Goleta Pier if possible....i.e. a small boat can come out to meet the R.V. Pt Sur and transfer water and personnel.

During the period between CTD grid survey and 2nd Triaxus survey small scale experiments will be conducted.  Stations for these experiments will be selected based on data from Triaxus survey.  Stations for these experiments will be selected based on gradients of surface temperature and fluorescence.   After water has been collected the boat can be repositioned to region of relative calm if sea state is high so that laboratory experiments can be conducted.

The waypoints for the Triaxus and CTD grid survey are listed below...see attached map to see station spacing and transect lines.    The Triaxus and CTD grid share a subset of way points.  The waypoints for the Experimental collection and the cross Channel Transect will be determined from data collected during the Triaxus and CTD grid and will be provided to the Bridge as soon as determined.

See attached for map and Waypoint coordinates.

| waypt | lat TRIAXUS | long TRIAXUS | waypt | grid lat | grid long |
| --- | --- | --- | --- | --- | --- |
| 1 | 34.1000 | -120.3499 |  | 1 | 34.1000 | -120.3499 |
| 5 | 34.4300 | -120.7500 |  | 2 | 34.1825 | -120.4499 |
| 6 | 34.5125 | -120.6500 |  | 3 | 34.2650 | -120.5500 |
| 11 | 34.1000 | -120.1499 |  | 4 | 34.3636 | -120.6716 |
| 12 | 34.1000 | -119.9499 |  | 5 | 34.4300 | -120.7500 |
| 16 | 34.4300 | -120.3499 |  | 6 | 34.5125 | -120.6500 |
| 17 | 34.4300 | -120.1499 |  | 7 | 34.4300 | -120.5500 |
| 21 | 34.1000 | -119.7498 |  | 8 | 34.3222 | -120.4196 |
| 22 | 34.2650 | -119.7498 |  | 9 | 34.2426 | -120.3268 |
| 24 | 34.4051 | -119.9196 |  | 10 | 34.1825 | -120.2499 |
|  |  |  |  | 11 | 34.1000 | -120.1499 |
|  |  |  |  | 12 | 34.1000 | -119.9499 |
|  |  |  |  | 13 | 34.1825 | -120.0499 |
|  |  |  |  | 14 | 34.2542 | -120.1373 |
|  |  |  |  | 15 | 34.3475 | -120.2499 |
|  |  |  |  | 16 | 34.4300 | -120.3499 |
|  |  |  |  | 17 | 34.4300 | -120.1499 |
|  |  |  |  | 18 | 34.3475 | -120.0499 |
|  |  |  |  | 19 | 34.2650 | -119.9499 |
|  |  |  |  | 20 | 34.1825 | -119.8498 |
|  |  |  |  | 21 | 34.1000 | -119.7498 |
|  |  |  |  | 22 | 34.2650 | -119.7498 |
|  |  |  |  | 23 | 34.3475 | -119.8498 |
|  |  |  |  | 24 | 34.4051 | -119.9196 |

Five gallon bucket with SpillX kits for Acid, Caustic and Formalin in the event of a spill – they should cover everything we have.

All items will be in polypropylene or polycarbonate bottles except for  phenethylamine and HCL which will be in coated glass bottles.

| Chemical Name | Total Amount | Form |
| --- | --- | --- |
| Sodium Fluorosilicate, min. 99% | 0.09L | liquid |
| Ammonium Molybdate Tetrahydrate | 160g | white powder |
| Oxalic Acid Dihydrate | 1000g | white crystals |
| p-Methylaminophenol sulfate, 99% | 300g | white powder |
| Magnesium Sulfate Heptahydrate | 210g | transparent crystals |
| Sodium Bicarbonate | 2.25g | white powder |
| Sodium Chloride | 480g | white crystals |
| Sodium Sulfite, Anhydrous | 180g | white powder |
| Sulfuric Acid | 3L | colourless oily liquid |
| Sodium Hydroxide, Purum Pellets | 120g | white pellets |
| Hydrochloric Acid | 30L | colourless liquid |
| L-Leucine-7-amido-4-methyl coumarin (Leu-AMC) | 150mg | white powder |
| LysoSensor Yellow/Blue | 50uL | fluorescent dye |
| Fluorescein Diacetate 97% | 5mg | light yellow solid |
| Ethylene Glycol Monomethyl Ether | 1L | colorless liquid |
| Dimethyl Sulfoxide | 1.5mL | clear liquid |
| Formalin | 1 L | clear liquid |
| Phenethylamine | 500ml | clear liquid |
| Ultima Gold XR | 2.5L | clear liquid |
| Sodium Metasilicate | 100ml | clear liquid |
| Paraformaldehyde | 100 ml | Clear liquid |
| Ethanol 80% | 2 L | Clear liquid |
| Trichloroacetic acid 100% and 5% | 100 mls, 2L | Clear Liquid |
| Mercuric Chloride saturated liquid | 50 mls | Liquid with crystals |
| Phosphoric Acid 0.1 N | 4 L | Clear Liquid |
| Sodium Hydroxide 0.1 N | 4L | Clear Liquid |